Initial Project Planning Template

| Date | 15 July 2026 |
| --- | --- |
| Team ID | xxxxxx |
| Project Name | Credit Card Approval Prediction |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication | USN-1 | As an applicant, I can register an account using my email and password to access the Credit Card Approval Prediction application. | 2 | High | Team | 25 Jun 2026 | 30 Jun 2026 |
| Sprint-1 | User Authentication | USN-2 | As a user, I can securely log into the application using my registered email and password. | 2 | High | Team | 25 Jun 2026 | 30 Jun 2026 |
| Sprint-1 | Dashboard | USN-3 | As a user, I can view a dashboard displaying my application status, credit score, and prediction insights. | 3 | High | Team | 25 Jun 2026 | 30 Jun 2026 |
| Sprint-1 | Data Management | USN-4 | As a user, I can upload income, employment, and credit history data for analysis and prediction. | 3 | High | Team | 25 Jun 2026 | 30 Jun 2026 |
| Sprint-1 | Profile Management | USN-5 | As a user, I can manage my profile and applicant information. | 2 | Medium | Team | 25 Jun 2026 | 30 Jun 2026 |
| Sprint-2 | Approval Prediction | USN-6 | As an applicant, I can receive a credit card approval prediction based on my income and credit history. | 5 | High | Team | 01 Jul 2026 | 06 Jul 2026 |
| Sprint-2 | Credit Risk Scoring | USN-7 | As a bank officer, I can view a credit risk score predicted using machine learning models. | 5 | High | Team | 01 Jul 2026 | 06 Jul 2026 |